Interface Task List

Interface: USART3

Used By: UART Thread, IHU

Specification: 38400 Baud, no flow control

Development:
Functionality	Completed	Tested
TX Bytes	Yes – JMD	Yes - JMD
RX Bytes	Yes - JMD	Yes - JMD
Parse Commands	Yes - JMD	Yes - JMD
Documentation	Yes - JMD

Interface: UART1/4

Used By: Debug output (UART1 on dev. Board, UART4 on final release)

Specification: 38400 Baud, no flow control, Debug output

Development:
Functionality	Completed	Tested
TX Bytes	Yes - JMD	Yes - JMD
Documentation	Yes - JMD

Interface: SPI 1

Used By: Main Thread, Camera Thread, SPI Flash

Specification: 8Mbit SPI Flash, 66 MHz maximum bus speed (dev. Board), 1Mbit SPI MRAM (40 MHz maximum) release

Development:
Functionality	Completed	Tested
Write Byte	Yes - JMD	Yes - JMD
Write Bytes	Yes - JMD	Yes - JMD
Read Byte	Yes - JMD	Yes - JMD
Read Bytes	Yes - JMD	Yes - JMD
Erase Sector/Block	Yes - JMD	Yes - JMD
Threadsafe	Yes - JMD	Yes - JMD
Documentation	Yes - JMD

Interface: SCCB 1

Used By: Camera Thread

Specification: OmniVision SCCB 400 kHz (Bitbang) (Currently works at 25 kHz)

Development:
Functionality	Completed	Tested
Write Register	Yes - JMD	Yes - JMD
Read Register	Yes - JMD	Yes - JMD
Configure Camera	Yes - JMD	Yes - JMD
Confirm Sanity	Yes - JMD	Yes - JMD
Documentation	Yes - JMD

Interface: FIFO

Used By: Camera Thread, Camera, FIFO

Specification: Dual Port DRAM w/ independent write/read pointers

Development:
Functionality	Completed	Tested
Initialize	Yes - JMD	Inwork - JMD
Read Byte	Yes - JMD	Inwork - JMD
Read 640x8 Bytes	Yes - JMD	Inwork - JMD
Reset	Inwork - JMD	No
Documentation	Inwork - JMD

Threading Task List

UART Thread

Development:
Functionality	Completed	Tested
Rx events from peripheral	Yes - JMD	Yes - JMD
Tx signals to Main Thread	No	No

Main Thread

Development:
Functionality	Completed	Tested
Rx signals from UART Thread	Inwork (KPB)	No
Wake Camera Thread	Inwork (KPB)	No
Rx signals from Camera Thread	Inwork (KPB)	No
Change Thread Priorities	No	No

Camera Thread

Development:
Functionality	Completed	Tested
Sleep	Inwork (KPB)	No
Wake on command	Inwork (KPB)	No
Tx signals to Main Thread	Inwork (KPB)	No
Spawn Compressor Thread	No	No

Compressor Thread

Development:
Functionality	Completed	Tested
Return status on completion	No	No

Compressor Task List

Development:
Functionality	Completed	Tested
PC Test on BMP image	Yes - JMD	Yes - JMD
PC Test on raw RGB values	Yes - JMD	Yes - JMD
PC Test with 444,422,420	Yes - JMD	Yes - JMD
uC Test with YCbCr	Inwork	No
UC Test with Camera	Inwork - JMD	No
Implement DRI/RSTn	Yes - JDG	Yes - JDG
Test RSTn Failure	Yes - JDG	Yes - JDG
Documentation	Inwork

Simulator Task List
Development:
Functionality	Completed	Tested
Simulate IHU Control	No	No
Simulate IHU Errors	No	No
Simulate EXP4 Responses	No	No
Simulate EXP4 Errors	No	No